Team B – Test Plan Document

Project Title: Automated Testing Framework for Web Applications
Projects Covered: Automation Exercise (UI, API, Automation) & OpenCart Demo (Database Testing)
Prepared by: Team B
Date: October 2025

1. Objectives

The objective of this test plan is to define the strategy, scope, and deliverables 
for testing two web-based applications under the DEPI Graduation Project.

- Automation Exercise (https://automationexercise.com): Focused on Manual, API, and Automation testing.
- OpenCart Demo (https://demo.opencart.com): Focused on Database testing.

SMART Goals:
• Specific: Validate UI, API, and DB functionalities.
• Measurable: Achieve at least 95% test case pass rate.
• Attainable: Testing to be completed within 4 sprints.
• Relevant: Ensure e-commerce scenarios work correctly.
• Time-bound: Complete all test phases within the 6-month DEPI timeline.

2. Approach

The testing approach follows Agile Scrum methodology, combining manual, automated, and database testing.

Manual Testing:
- Conduct exploratory, functional, and regression testing on Automation Exercise.
- Validate usability and UI responsiveness.

Automation Testing:
- Build a Page Object Model (POM)-based framework using Selenium WebDriver.
- Automate login, cart, checkout, and contact features.
- Use TestNG for execution and structured reporting.

API Testing:
- Validate API endpoints using Postman and Newman.
- Verify response codes, payloads, and data accuracy.

Database Testing:
- Use MySQL queries on OpenCart Demo to validate data consistency and referential integrity.

Performance Testing:
- Execute light load and response time validation using JMeter.

BDD Framework:
- Implement Cucumber (Gherkin syntax) for readable automation scripts.

CI/CD Integration:
- Configure Jenkins pipelines to automate testing execution and reporting.

3. Scope

In Scope:
- Functional Testing of Login, Registration, Product Browsing, Cart, and Checkout modules.
- API validation for Create, Update, and Delete endpoints.
- Database testing for CRUD operations and data validation on OpenCart.
- Regression testing after bug fixes.
- Integration of automation scripts with CI/CD pipeline.

Out of Scope:
- Real payment gateway transactions.
- Mobile app testing.
- Non-production environments.

4.Deliverables

• Test Plan Document (this document)
• Test Scenarios and Test Cases (Manual + Automated)
• Postman API Collection and Newman Reports
• SQL Validation Scripts for Database Testing
• JMeter Performance Scripts
• Defect Reports via Jira
• Test Execution Summary and Completion Report
• CI/CD Configuration and Execution Logs

5. Dependencies

• Access to both project environments.
• Stable internet connection for API and automation runs.
• Functional APIs and live servers.
• Database credentials for OpenCart.
• GitHub repository for code collaboration.
• Jira for issue tracking and reporting.

6. Test Environment

Software Requirements:
- OS: Windows 10 / 11
- Browsers: Chrome, Edge, Firefox (latest versions)
- Tools: Selenium, Postman, Newman, JMeter, Jenkins, Jira, Git/GitHub, MySQL, Cucumber
- IDE: IntelliJ IDEA / Eclipse
- Database: MySQL
- Test Management: Jira / Google Sheets
- Framework Type: POM (Page Object Model)

7. Risk Management

Identified Risks and Mitigation:
• Website downtime → Schedule tests off-peak.
• API failures → Use mock APIs for validation.
• Data inconsistency → Reset database before testing.
• Jenkins or CI failure → Use manual trigger backup.
• Team member unavailability → Share documentation and maintain backups.

8. Schedule

Sprint 1 – Planning:
- Define test objectives, scope, entry/exit criteria.
- Deliver Test Plan and Project Roadmap.

Sprint 2 – Analysis & Design:
- Create manual and automated test cases.
- Develop API and DB scripts.
- Integrate Jira and GitHub.

Sprint 3 – Implementation:
- Execute automation scripts and performance tests.
- Validate APIs via Postman and Newman.

Sprint 4 – Execution & Reporting:
- Run full regression, API, and DB testing.
- Generate reports and finalize documentation.

9. Roles and Responsibilities

• QA Lead: Responsible for overall test management and reporting.
• Manual Testers: Execute functional and exploratory test cases.
• Automation Engineers: Develop and maintain Selenium framework.
• API Testers: Create and execute Postman collections.
• DB Testers: Write and validate MySQL queries.
• Performance Testers: Conduct JMeter load tests.
• CI/CD Engineer: Configure Jenkins pipelines.
• All Team Members: Participate in standups and retrospectives.